Scope of Work for Project 4

Jacob Kosmicki, Jacob Lamoureux, Eli Speth

Dr. Lane

Course: CIVE 202

4/2/2026

Client: Risk Averse, LLC

# Project Goals

Risk Averse, LLC is an independent risk analysis research and consulting company, and they have contacted our firm. The purpose of this project is to conduct an analysis of the Federal Emergency Management Agency (hereinafter referred to as FEMA) National Risk Index (hereinafter referred to as NRI). The NRI is a data set and scoring index that assigns relative risk assessments to communities across the United States based on expected annual loss from natural disasters, social vulnerability, and the community's resistance. The client, Risk Averse, is interested in whether there is bias in how the NRI categorizes risk across the United States.

Our team will analyze the NRI data from the Census Tract level for the states of Florida and Alaska. These states were selected because they represent radically different natural landscapes and areas in the world as a whole thus each represents different natural hazard profiles. Florida faces natural disasters such as hurricanes, flooding, and storm surges, while Alaska faces cold weather hazards, earthquakes, avalanches, wildfires and extreme cold weather events. This contrast will be helpful in determining bias more easily and how the NRI data categorizes different events.

The primary objectives of this project are the following:

- Download the Census Tract level NRI data for Florida and Alaska

- Clean and organize the data

- Join the NRI data with Social Vulnerability Index data to create one dataset.

- Develop a different risk scoring method using the NRI data as input

- Compare the two risk scores and determine if there is bias

- Generate tables, figures and a GeoPanda map for final summary

- Discuss the ethical implications of risk definition choices on the United States and future funding through FEMA

# Current NRI Risk

The current NRI calculates risk as a function of three main components. These components are expected annual loss, social vulnerability, and community resilience. The NRI function goes as follows:

Risk Index = (expected annual loss) x (social vulnerability) / (community resilience)

Expected Annual Loss (hereinafter referred to as EAL) represents the average loss in the economy that a region can expect in a year to natural hazards. EAL is calculated for 18 total hazard types. Social vulnerability captures the danger of social groups to the impacts of natural disasters. This is based on socioeconomic and demographic factors of the specific region. Community resilience measures the ability of the community to prepare, adapt and recover from hazards.

Each Census Tract is given a score representing its ranking to the whole of the United States. If a region is given a score 84.32, then it has a risk value greater then 84.32% of the United States. Qualitative rankings are from Very Low to Very High.

# Methods of NRI calculation

The NRI calculates EAL for each of the natural hazard types by estimating losses to buildings, agriculture, and the population. EAL is the product of the annual frequency of the hazard and the expected fallout if the event happens. The 18 hazard types are: avalanche, flooding from the coast, cold wave, drought, earthquake, hail, heat wave, hurricane, ice storm, landslide, lightning, flooding from rivers, high-speed wind, tornado, tsunami, volcanic activity, wildfire, and extreme winter weather.

Social vulnerability is derived from the U.S. Census data and the American Community Survey. This factors in income, education, age, disability, and housing of the region. Community resilience is based on relevance to governance, infrastructure, social capital and economic capacity of the region.

The composite Risk Index is calculated by the function previously given using the variables defined. Higher social vulnerability increases the score while a higher community resilience decreases it.

# Project Tasks

The first task that we will undertake in this project includes downloading multiple datasets. The first is the Census Tract data from the NRI for both states. The next  important dataset to download will be the metadata files from the NRI; this will help clarify variables from the previous dataset. The last dataset is the SVI dataset from ASTDR.

The second task will include cleaning and organizing this data. This will be important for correctly understanding the data, as it may not be easy to use at first. During this task, we will also need to handle any NA values in the dataset. We will also join these datasets, not only to aid us in this task, but for the client’s future needs.

The third task will include creating functions for calculating risk. This will include writing a function for the NRI method as well as a method of our own. Part of this task will be to research other methods in order to properly formulate our own.

The fourth task will be to model our comparison in a presentable manner. Once we create functions for both methods of risk calculation, we will create at least two tables and/or figures to properly model the differences in our methods. Along with these figures, we will also be generating a map using GeoPandas to display the risk.

The final task will be to report on our findings and present our work. This will include finalizing the majority of our deliverables, such as polishing our code document and writing a report that communicates our findings and discusses ethical analysis. This will also include compiling all of our data, code, and written documents into a GitHub repository, with a well explained ReadMe file.

# Deliverables

| # | Deliverable | Description | Deadline |
| --- | --- | --- | --- |
| 1 | Raw and cleaned data files | NRI Census Tract data, metadata, and SVI data for Florida and Alaska (raw and cleaned versions) | 4/21/2026 |
| 2 | Python code file | Jupyter Notebook or .py file documenting all code used for data cleaning, analysis, and visualization | 4/21/2026 |
| 3 | Annotated code document | Document explaining each line of code in detail | 4/21/2026 |
| 4 | Scope of Work | Identifies states, external resources, NRI definitions, and NRI calculation methodology | 4/21/2026 |
| 5 | Gantt chart | Chart of activities completed as part of the project | 4/21/2026 |
| 6 | Timesheet | Hours spent on each activity and by whom | 4/21/2026 |
| 7 | GitHub repository | Repository containing all code and project data files | 4/21/2026 |
| 8 | Written report | Summary of findings including methodology, risk definition comparison, ethical analysis, and GeoPandas map(s) | 4/21/2026 |